TERMS OF REFERENCE (ToR) for the Selection of a Hotel Management Company

for the Development of a Business Plan, Attraction of an International Hotel Franchise, and Subsequent Operational Management of the Resort Hotel

1. GENERAL PROJECT INFORMATION

Project: Reconstruction and new construction based on the existing boarding house with the
subsequent opening of a resort hotel under an international brand. 
Property: “Druzhba” Boarding House 
Location: Issyk-Kul Region, Tyup District, village Kuturgu, Plot No. 5
Land area: 4.5 hectares 
Planned hotel category: 4 – 4+ stars 
Client: OJSC “National Investment Fund of the Kyrgyz Republic” (hereinafter referred to as the Fund)

2. PURPOSE OF THE SELECTION

Selection of a management company capable of providing a full cycle of project preparation and implementation, including:

- Development of the project concept and strategy;

- Preparation of a detailed business plan;

- Development of a financial model;

- Attraction of an international hotel franchise;

- Design supervision;

- Pre-opening preparation;

- Subsequent operational management of the hotel.

3. SCOPE OF SERVICES

3.1. Development of Project Concept and Strategy The Contractor shall:

- Conduct analysis of the regional hotel market;

- Analyze the competitive environment;

- Determine the property’s positioning;

- Identify target guest segments;

- Form the room inventory structure;

- Define the composition of infrastructure (F&B, SPA, MICE, public and service areas);

- Develop the hotel’s operational model.

3.2. Development of the Project Business Plan The business plan must include:

- Project description and development strategy;

- Analysis of the regional hotel market and comparable resort markets;

- Demand analysis, competitive environment, and benchmarks (ADR, OCC, RevPAR);

- Marketing strategy;

- Sales strategy and distribution channels;

- Investment budget (CAPEX);

- Operating cost forecast (OPEX);

- Revenue forecast;

- Phased project implementation schedule;

- Risk analysis;

- Scenario analysis.

3.3. Financial Model The Contractor shall develop a detailed financial model for a period of at least 10 years, including:

- Occupancy forecast (OCC);

- Average Daily Rate forecast (ADR);

- RevPAR forecast;

- Gross Operating Profit (GOP) calculation;

- EBITDA calculation;

- Internal Rate of Return (IRR);

- Net Present Value (NPV);

- Payback period;

- Sensitivity analysis;

- Base, optimistic, and conservative scenarios.

The financial model shall be provided in Excel format with full disclosure of all assumptions.

3.4. Attraction of an International Hotel Franchise The Contractor shall:

- Form a short-list of international hotel brands;

- Conduct negotiations;

- Obtain technical and operational brand requirements;

- Agree on commercial terms;

- Assess the impact of the brand on project profitability;

- Prepare a Term Sheet;

- Prepare a draft franchise agreement;

- Support the signing of the franchise agreement.

3.5. Design Supervision The Contractor shall:

- Prepare technical specifications for architects;

- Supervise the following design stages: Concept Design (ЭП), Project Documentation (П), Working Documentation (РД);

- Ensure compliance with brand requirements;

- Prepare requirements for FF&E and OS&E;

- Secure Brand Approval from the selected hotel brand.

3.6. Pre-Opening Preparation Six months prior to launch:

- Development of organizational structure;

- Recruitment and training of personnel;

- Development of Standard Operating Procedures (SOPs);

- Implementation of PMS and POS systems;

- Launch of sales channels;

- Soft opening.

3.7. Operational Management The Contractor shall propose a management model for a minimum period of 5 years under a Hotel Management Agreement (HMA). Commercial terms must include:

- Remuneration structure;

- Key Performance Indicators (KPIs);

- Reporting system to the Owner.

4. PROJECT STRATEGY

The Contractor shall present:

- Positioning strategy for 5–10 years;

- Revenue and asset value growth strategy;

- Exit strategy (if applicable);

- Sustainable development strategy (ecology, energy efficiency).

5. DELIVERABLES

Upon completion of the works, the Contractor shall provide:

- Business plan (electronic and hard copy);

- Financial model (Excel);

- Marketing strategy (electronic and hard copy);

- Management strategy (electronic and hard copy);

- Short-list of brands (electronic and hard copy);

- Term Sheet (electronic and hard copy);

- Draft HMA main terms (electronic format);

- Project implementation roadmap (electronic format).

Total period of performance: no more than 24 months from the date of contract signing.

6. FORMAT OF THE COMMERCIAL PROPOSAL

Participants must provide:

- Company profile and proven experience in branded resort projects;

- List of completed projects (minimum 2–3 projects in the 4–4+ star category);

- Description of the team;

- Methodology for performing the works;

- Project timeline;

- Cost breakdown by stages;

- Proposed remuneration model for management;

- Draft main terms of the HMA;

- Constituent documents and proof of legal status;

- Financial statements for the last year (including audit report, if available);

- Experience working with international hotel brands (minimum 2 implemented projects under international franchise in the 4–5 star category) with documentary evidence of current or previously concluded agreements.